Project Portfolio Prioritization Dashboard

1. Business Context

Organizations often run multiple initiatives simultaneously while operating under constraints such as limited budget, delivery capacity, and skilled resources. In such environments, decision-makers require a structured and transparent approach to evaluate competing projects and determine which initiatives should be prioritized to maximize overall business value.

This project addresses the challenge of portfolio-level decision-making by designing a prioritization framework supported by data analysis and visualization.

2. Decision Statement

Leadership requires a structured, data-driven mechanism to decide which projects should be prioritized, deferred, or eliminated when multiple initiatives compete for limited organizational resources.

The primary objective is to enable informed, repeatable, and defensible prioritization decisions.

3. Decision Ownership & Scope

| Element | Description |
| --- | --- |
| Decision Owner | Senior Management / Project Management Office (PMO) |
| Decision Type | Strategic Project Portfolio Prioritization |
| Decision Frequency | Quarterly / As-needed |
| Scope | Organization-wide project initiatives |
| Key Constraints | Budget limitations, delivery capacity, timelines |

4. Success Criteria

The prioritization framework is considered successful if it:

- Clearly identifies projects that deliver high strategic and business value

- Highlights projects that consume high effort with limited return

- Enables leadership to allocate resources more effectively

- Provides transparency into the trade-offs between value and effort

5. Assumptions

Due to the absence of an externally provided dataset, the following assumptions were made:

- A synthetic project dataset was created to simulate a realistic mid-sized organization

- All evaluation criteria are measured on a standardized 1–5 scoring scale

- Scores represent relative assessments based on typical business judgment

- The prioritization model considers strategic, operational, and customer-centric dimensions

These assumptions are documented to ensure transparency and repeatability of the analysis.

6. Framework Overview — DECIDE™

This project follows the DECIDE™ framework, a structured Business Analyst-oriented approach:

| Phase | Purpose |
| --- | --- |
| Define | Clarify the decision and constraints |
| Elicit | Identify business value drivers |
| Calculate | Create a composite prioritization index |
| Interpret | Analyze portfolio-level insights |
| Decide | Support executive decision-making |
| Evolve | Enable scenario-based analysis |

7. Expected Outcome

At the conclusion of this project, stakeholders will have:

- A structured prioritization model

- A ranked project portfolio

- An interactive Tableau dashboard to support strategic decision-making

- Actionable insights for optimizing investment and delivery focus

ELICIT VALUE DRIVERS

1. Purpose of This Step

Project prioritization is only meaningful when “value” is clearly defined.
Instead of relying on generic impact metrics, this step identifies core value drivers that reflect how organizations evaluate initiatives at a strategic level.

These drivers form the foundation of the scoring model and ensure alignment with business objectives.

2. Approach Used

In a real-world scenario, value drivers would be identified through:

- Stakeholder interviews

- Strategy documents

- Executive workshops

For this project, industry-standard portfolio management practices were used to define representative value drivers commonly applied in mid-sized organizations.

3. Identified Value Drivers

Four primary value drivers were defined to capture strategic, operational, and customer perspectives.

3.1 Growth Enablement

Measures the project’s contribution to revenue growth, scalability, or market expansion.

Examples:

- Enabling new revenue streams

- Supporting business expansion

- Improving monetization capability

Scoring Scale (1–5):

- 1 = No direct growth impact

- 5 = Significant growth or scalability impact

3.2 Risk Shielding

Assesses how effectively the project reduces regulatory, security, or operational risks.

Examples:

- Compliance initiatives

- Cybersecurity enhancements

- Risk mitigation programs

Scoring Scale (1–5):

- 1 = No risk reduction

- 5 = Critical risk mitigation

3.3 Customer Leverage

Evaluates improvements to customer experience, satisfaction, or retention.

Examples:

- UX improvements

- Service reliability enhancements

- Customer-facing automation

Scoring Scale (1–5):

- 1 = No customer impact

- 5 = High customer experience enhancement

3.4 Operational Relief

Measures efficiency gains through automation, cost reduction, or process optimization.

Examples:

- Manual process automation

- Cost optimization initiatives

- Workflow streamlining

Scoring Scale (1–5):

- 1 = No operational improvement

- 5 = Significant efficiency or cost savings

4. Effort & Delivery Factors

To balance value, delivery-related constraints were also defined.

4.1 Delivery Effort

Represents the estimated complexity and resource intensity required.

- 1 = Minimal effort

- 5 = Very high effort

4.2 Time Sensitivity

Captures urgency or delivery timeline.

- 1 = Can be delayed with minimal impact

- 5 = Time-critical initiative

## 5. Value Driver Summary Table

| Category | Driver | Description |
| --- | --- | --- |
| Value | Growth Enablement | Revenue and scalability impact |
| Value | Risk Shielding | Risk and compliance reduction |
| Value | Customer Leverage | Customer experience improvement |
| Value | Operational Relief | Efficiency and cost optimization |
| Constraint | Delivery Effort | Resource and complexity level |
| Constraint | Time Sensitivity | Urgency of delivery |

6. Scoring Standardization

All drivers are evaluated on a uniform 1–5 scale to:

- Ensure comparability across projects

- Enable mathematical aggregation

- Support consistent prioritization logic

This standardization reduces subjectivity and improves decision transparency.

7. Output of This Step

The outcome of this phase is a clear definition of how project value is measured, which directly feeds into:

- Dataset design

- Scoring calculations

- Dashboard visualizations

This ensures that prioritization is grounded in business-relevant criteria rather than arbitrary scores.

CREATING A SYNTHETIC DATASET

1. Purpose of This Step

In the absence of an externally provided dataset, this step focuses on designing a synthetic yet realistic project portfolio that mirrors how organizations typically manage initiatives across strategic themes.

The objective is not to fabricate random data, but to simulate real-world portfolio ambiguity, trade-offs, and imbalance.

2. Dataset Design Principles

The dataset was created using the following principles:

- Projects reflect common enterprise initiatives

- Scores vary intentionally to avoid artificial patterns

- Multiple strategic themes are represented

- Not all high-value projects are low-effort (realistic constraint)

This ensures the dataset supports meaningful prioritization decisions.

3. Project Portfolio Overview

- Total Projects: 12

- Organization Type Simulated: Mid-sized enterprise

- Decision Level: Strategic / Portfolio

- Time Horizon: Quarterly planning cycle

4. Strategic Themes Defined

Each project is mapped to a strategic theme to enable portfolio-level analysis.

| Strategic Theme | Description |
| --- | --- |
| Growth | Revenue, expansion, scalability |
| Efficiency | Cost reduction, automation |
| Compliance | Regulatory, security, risk |
| Innovation | New capabilities, modernization |

5. Dataset Structure (Excel Schema)

The Excel dataset is structured as follows:

| Column Name | Description |
| --- | --- |
| Project ID | Unique identifier |
| Project Name | Descriptive initiative name |
| Strategic Theme | Business focus area |
| Growth Enablement | Value driver score (1–5) |
| Risk Shielding | Value driver score (1–5) |
| Customer Leverage | Value driver score (1–5) |
| Operational Relief | Value driver score (1–5) |
| Delivery Effort | Effort score (1–5) |
| Time Sensitivity | Urgency score (1–5) |

6. Sample Project Dataset

| Project ID | Project Name | Theme | Growth | Risk | Customer | Ops | Effort | Time |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P01 | CRM Modernization | Growth | 5 | 2 | 5 | 3 | 4 | 4 |
| P02 | Regulatory Reporting Automation | Compliance | 2 | 5 | 2 | 4 | 3 | 5 |
| P03 | Mobile App Redesign | Innovation | 4 | 2 | 5 | 2 | 3 | 3 |
| P04 | Legacy System Decommissioning | Efficiency | 2 | 4 | 1 | 5 | 5 | 3 |
| P05 | Customer Analytics Platform | Growth | 5 | 3 | 4 | 3 | 4 | 3 |
| P06 | Cybersecurity Hardening | Compliance | 2 | 5 | 2 | 3 | 3 | 5 |
| P07 | Invoice Processing Automation | Efficiency | 2 | 3 | 1 | 5 | 2 | 3 |
| P08 | AI Recommendation Engine | Innovation | 5 | 2 | 4 | 2 | 5 | 2 |
| P09 | Cloud Infrastructure Migration | Efficiency | 3 | 4 | 2 | 4 | 5 | 4 |
| P10 | Customer Self-Service Portal | Growth | 4 | 2 | 5 | 3 | 3 | 4 |
| P11 | Data Governance Framework | Compliance | 1 | 5 | 1 | 3 | 2 | 5 |
| P12 | Workflow Orchestration Tool | Efficiency | 3 | 3 | 2 |  |  |  |

7. Rationale Behind the Data Design

- Growth projects score high on Growth Enablement but often require higher effort

- Compliance projects show high Risk Shielding and Time Sensitivity

- Efficiency initiatives deliver strong Operational Relief at relatively lower effort

- Innovation projects carry high potential value with higher delivery uncertainty

This mirrors real portfolio trade-offs faced by leadership.

8. Output of This Step

At the end of this phase, the project has:

- A well-structured Excel dataset

- Clearly defined value and effort attributes

- Strategic themes enabling deeper analysis

- A realistic foundation for prioritization modelling

This dataset directly feeds into the calculation of the Composite Priority Index (CPI).

CALCULATE THE COMPOSITE PRIORITY INDEX(CPI)

1. Purpose of This Step

Raw scores alone do not support decision-making.
This step converts qualitative assessments into a single, interpretable metric — the Composite Priority Index (CPI) — which balances business value against delivery constraints.

The CPI enables consistent ranking while preserving transparency in how decisions are derived.

2. CPI Design Philosophy

Instead of using a simple sum:

- Value is rewarded

- Effort and urgency penalize complexity

- Trade-offs are made explicit

This reflects how leadership evaluates initiatives in real portfolio discussions.

3. CPI Formula Definition

3.1 Weighted Value Score (WVS)

Each value driver contributes differently to organizational objectives.

| Value Driver | Weight |
| --- | --- |
| Growth Enablement | 0.35 |
| Risk Shielding | 0.25 |
| Customer Leverage | 0.25 |
| Operational Relief | 0.15 |

WVS = (Growth × 0.35) +

(Risk × 0.25) +

(Customer × 0.25) +

(Operational × 0.15)

3.2 Delivery Friction Score (DFS)

Represents resistance to execution.

DFS = (Delivery Effort × 0.6) +

(Time Sensitivity × 0.4)

3.3 Composite Priority Index (CPI)

CPI = WVS ÷ DFS

4. Implementing CPI in Excel (Exact Steps)

4.1 Add New Columns

Column Name

Weighted Value Score

Delivery Friction Score

Composite Priority Index

Priority Rank

4.2 Excel Formulas (Row 2 Example)

Assuming:

- Growth = column D

- Risk = column E

- Customer = column F

- Operational = column G

- Effort = column H

- Time = column I

Weighted Value Score (Column J)

= (D2*0.35) + (E2*0.25) + (F2*0.25) + (G2*0.15)

Delivery Friction Score (Column K)

= (H2*0.6) + (I2*0.4)

Composite Priority Index (Column L)

= J2 / K2

Priority Rank (Column M)

= RANK(L2, $L$2:$L$13, 0)

5. Why This CPI Is Unique

- It avoids arbitrary scoring

- It explicitly models trade-offs

- It is transparent and explainable

- It aligns with portfolio governance logic

INTERPRET THE PROJECT PORTFOLIO

1. Purpose of This Step

Before building visualizations, it is critical to interpret the prioritization results and understand what the portfolio is actually saying.

This step translates the Composite Priority Index (CPI) and effort scores into decision-level insights that guide leadership actions.

2. Portfolio Segmentation Logic

To support clear decision-making, projects are grouped into four decision categories based on their CPI and delivery friction.

2.1 Segmentation Rules

| Category | Description |
| --- | --- |
| Quick Wins | High CPI, low delivery friction |
| Strategic Bets | High CPI, high delivery friction |
| Efficiency Plays | Moderate CPI, low delivery friction |
| Deprioritize / Watchlist | Low CPI, high delivery friction |

These segments help leaders decide what to do now, later, or not at all.

3. Portfolio-Level Observations

Based on CPI distribution and delivery effort, the following patterns emerge:

- A small number of projects deliver disproportionately high value relative to effort

- Compliance-driven initiatives show high urgency but moderate CPI, indicating mandatory execution rather than value optimization

- Several high-effort projects provide limited value and should be re-evaluated or redesigned

This highlights opportunities for capacity rebalancing.

4. Key Strategic Insights

Insight 1: Value Concentration

A majority of portfolio value is concentrated in a limited subset of projects, suggesting prioritization focus can significantly improve outcomes.

Insight 2: Effort Misalignment

Multiple initiatives consume high delivery effort without commensurate strategic value, creating delivery bottlenecks.

Insight 3: Thematic Imbalance

Efficiency and compliance initiatives dominate effort allocation, potentially limiting innovation capacity.

5. Preliminary Recommendations

Based on the analysis:

- Accelerate Quick Wins to unlock early value

- Treat Strategic Bets as phased or milestone-driven initiatives

- Reassess or defer low-CPI, high-effort projects

- Periodically review weights to align with evolving strategy

These recommendations prepare the ground for executive decision-making

6. Output of This Step

At the end of this phase, the project has:

- Clear portfolio segmentation

- Action-oriented insights

- A narrative ready for executive consumption

BUILD THE TABLEAU DECISION DASHBOARD

It is the last step to be done which is depicted in the tableau workbook.